## Slide 1: Elevator Pitch - Title Slide
Robot Replaceability Radar
Revolutionizing Task Automation Analysis with LLMs
Company: NYU SPS The Digital Forge
Sponsor: Dr. Andres Fortino
Project Manager: Xiaoyun Bian
The date: 2/1/2024

## Slide 2: Elevator Pitch - Client Information
My client is NYU SPS The Digital Forge.
They are New York-based learning institutions.
They have a problem with efficiently determining which job tasks can be automated using robots, to streamline operations and reduce costs.
I work as the Project Manager, Data Analyst, and Technical Writer and Researcher for the development of an AI-driven job automation assessment tool.

## Slide 3: Elevator Pitch – Project Information
My project, “Robot Replaceability Radar”,
will solve task automation feasibility
by providing an LLM-based tool integrating the O*NET database,
to accomplish accurate job task replaceability assessment,
with a unique algorithm for precision and efficiency
to improve decision-making accuracy by 90%
in May 2024.

## Slide 4: Elevator Pitch - Four Objectives/Deliverables
Objective 1: Develop a comprehensive functional specification for the LLM-based tool and confirm the excepted function with the client. (Due: 02/22/2024)
  Metric: Client approval of the functional specification with all requirements met and a satisfaction score of at least 4 out of 5.
Objective 2: Finalize a tool using LLMs for accurately assessing task automation potential based on O*NET data. (Due: 03/14/2024)
  Metric: Achieve an accuracy rate exceeding 90% in identifying automatable tasks, as verified by client acceptance.
Objective 3: Conduct an A/B technology trial to empirically validate the tool's effectiveness and efficiency. (Due: 04/04/2024)
  Metric: Success indicated by a 20% reduction in analysis time and client’s acceptance in trial feedback.
Objective 4: Produce comprehensive documentation for replicating the tool, highlighting its development process and use cases. (Due: 04/25/2024)
  Metric: Client approval of the documentation quality and detail, and external users’ ability to replicate the tool.